Transcription & Analysis Report

| Original File Name | test_meeting.mp3 |
| --- | --- |
| Duration | 00:02:25 |
| Detected Language | EN |
| Speakers Detected | 2 |
| Processed Date | 2026-05-19 09:37:35 UTC |

Executive Summary & Action Items

Executive Summary

Weekly project sync discussing the deployment of the Telegram transcription system.

Key Discussion Points

- DB schemas and Celery workers are fully implemented.

- Hugging Face pyannote model access requires accepting terms on Pyannote's HF card.

- Production deployment is targeted for Friday.

Decisions Made

- Target production deploy date set to Friday.

Action Items

- Accept pyannote terms and configure HF token (Responsible: Abdulloh, Deadline: Thursday)

- Verify Telegram bot features locally (Responsible: Sarah, Deadline: Wednesday)

Transcript

[00:00:01 - 00:00:08] Manager (Sarah): Hello everyone, welcome to our weekly project sync. Today we are discussing the Telegram transcriber launch.

[00:00:10 - 00:00:18] Abdulloh (Developer): Thanks. I have finalized the database schemas and the Celery workers. The docker setup is also ready.

[00:00:19 - 00:00:25] Manager (Sarah): Excellent! Abdulloh, what about the Hugging Face pyannote token for speaker identification?

[00:00:25 - 00:00:35] Abdulloh (Developer): Yes, we need to accept terms on their model card page. Once that is done, the token will authorize the diarization task.

[00:00:36 - 00:00:45] Manager (Sarah): Great, let's aim to deploy the production build by Friday. I will verify the bot features tomorrow.